## Slide 1
Scrum-Agile at ChadaTech
Lessons from the SNHU Travel Pilot
Brandon Willis | CS 250: Software Development Lifecycle

## Slide 2
Agile Roles
Every Scrum Team depends on four roles working in sync
1
Product Owner
Owns the product backlog, represents stakeholder needs, and decides what work is highest priority.
2
Scrum Master
Protects the team's process, runs Scrum events, and removes blockers that slow the team down.
3
Developer
Builds the product directly off the backlog instead of working in isolation on a single specialty.
4
Tester
Verifies each story against its acceptance criteria and catches gaps before they reach the client.
Notes: Each Scrum role has a distinct job, and the team only works if all four are doing theirs. The Product Owner keeps one clear, prioritized backlog so the team is not pulled in different directions by different stakeholders. The Scrum Master runs events like the Daily Scrum and clears blockers so the team can stay focused on the sprint goal. The Developer builds directly off backlog items instead of working in isolation. The Tester works from the same acceptance criteria the Product Owner writes, catching gaps before they reach the client. On the SNHU Travel project, I worked all four roles across different modules, and the biggest lesson was that none of these roles work well in isolation, they depend on each other staying in sync. Verwijs and Russo's 2023 study of Scrum team effectiveness backs this up. Team autonomy and stakeholder concern were two of the five biggest factors separating effective Scrum teams from ineffective ones, and both depend on roles trusting each other to do their part.

## Slide 3
Agile Phases of the SDLC
Agile runs the SDLC as a repeating cycle instead of a straight line
1
Backlog & Refinement
Stories are written and prioritized, then broken down with clear acceptance criteria.
2
Sprint Planning
The team commits to a set of backlog items to build during the sprint.
3
Daily Scrum
A short daily check-in to surface blockers before they slow the team down.
4
Sprint Review
Stakeholders see working software and give feedback before more work is built on it.
5
Retrospective
The team looks at how the sprint went and fixes what is slowing them down.
The cycle repeats every sprint, feeding lessons from one sprint into the next.
Notes: Agile does not treat requirements, design, build, test, and deploy as a one-time sequence. It runs them as a repeating cycle every sprint. Refinement and Sprint Planning set up what the team is building. The Daily Scrum keeps the team in sync while they build it. The Sprint Review gets the work in front of stakeholders early instead of waiting months to find out it missed the mark. The Retrospective closes the loop by fixing what slowed the team down before the next cycle starts. On SNHU Travel, this is exactly the structure that let a mid-project requirement change in Module Five get absorbed without blowing up the schedule, because the next sprint just picked up the new direction instead of reopening a finished plan. Tomaselli, Pinto, and Acuña's 2025 review of agile requirements practices found that well-structured backlog refinement is one of the strongest predictors of whether user stories actually reach a usable definition of done, which is exactly what happened with the SNHU Travel stories once acceptance criteria were nailed down.

## Slide 4
What Waterfall Would Have Looked Like
The Module Five destination pivot, under each approach
Waterfall
Requirements are locked before design starts.
The wellness pivot would mean reopening the requirements and design phases already signed off.
Rework cascades backward through every completed phase, not just the slideshow content.
The team waits for a new plan before building anything new.
Agile (What Happened)
The story was already scoped tight with clear acceptance criteria.
Only the destinations, images, and slide text needed to change.
One email to the Product Owner and tester confirmed scope before any code was written.
The change was built once, with no rework down the line.
Notes: In Module Five, the Product Owner shifted the SNHU Travel slideshow from general top destinations to five detox and wellness destinations partway through the sprint. Under waterfall, that change would land after requirements and design were already signed off, which means reopening those phases and cascading rework backward through the project. Under the Agile approach we actually used, the story was already scoped down to a small, clearly defined piece of work, so only the destinations, images, and slide text needed to change. I sent a direct email to the Product Owner and tester confirming exactly what was changing before writing any code, which meant the change got built once instead of guessed at and redone. Saravanos and Curinga's 2023 simulation of the waterfall model shows this cost concretely, their model found that resource bottlenecks and phase dependencies in waterfall projects compound delays because later phases cannot start until earlier ones are fully resolved, which is exactly the rigidity that would have turned this pivot into a scheduling problem.

## Slide 5
Waterfall or Agile: What to Weigh
Neither approach is universally better. Fit depends on the project.
1
Requirement Stability
Fixed, well-understood requirements favor Waterfall. Requirements likely to change favor Agile.
2
Stakeholder Involvement
Agile needs regular stakeholder feedback loops. Waterfall works when stakeholders sign off once.
3
Tolerance for Mid-Project Change
Agile absorbs new direction without derailing the schedule, as shown by SNHU Travel's Module Five pivot.
4
Coordination Overhead
Agile's role handoffs and events add real coordination cost that a stable, linear project may not need.
Notes: Choosing between Waterfall and Agile comes down to how stable the requirements really are and how much stakeholder feedback the project needs along the way. SNHU Travel was a good fit for Agile because the client kept reshaping direction, shown clearly by the Module Five wellness pivot, and Agile absorbed that change without blowing up the schedule. A project with fixed, well-understood requirements from day one might not need that flexibility and could move faster under a more linear approach. The tradeoff is coordination overhead, every role handoff on this project came with a small ramp-up cost that a single continuous owner would not have. Asana's 2025 comparison of these approaches makes the same point, that the right choice depends on the specific mix of requirement stability and stakeholder involvement on a given project, not on one methodology being universally better than the other.

## Slide 6
References
Asana. (2025). Kanban vs Scrum vs Agile vs Waterfall: What's the difference? https://asana.com/resources/waterfall-agile-kanban-scrum
Saravanos, A., & Curinga, M. X. (2023). Simulating the software development lifecycle: The waterfall model. arXiv. https://doi.org/10.48550/arXiv.2308.03940
Tomaselli, G. P., Pinto, N. S., & Acuña, C. (2025). Requirements management methods and practices for improving the quality of agile software development processes: A review of the literature. Requirements Engineering, 30, 371–398. https://doi.org/10.1007/s00766-025-00448-3
Verwijs, C., & Russo, D. (2023). A theory of Scrum team effectiveness. ACM Transactions on Software Engineering and Methodology, 32(3), Article 74. https://doi.org/10.1145/3571849